1.
What is a story point? How will you use story points to measure size of the following fruits (fruit points) given the planning poker value ½, 1,2, 3, 5,8,13, 20, 40, 100, infinity
Apple
Mango
Banana
Jack fruit
Pine apple
Gooseberry
Avocado
Lime
Pomegranate
Watermelon

Every individual have different type of estimation.
Story points estimates the size or actually what time it will take to complete a work.
Its done by the scrum teams and estimates the measure to implement a user story.
In this example, we are given the planning poker value.we have to measure the size of the fruits.
1)goosebery – 1/2
2) lime – 1
3) avacodo – 2
4) apple -3
5)pomegranate -5
6)mango -8
7) banana – 13
8)pineapple - 20
9) watermelon – 40
10)jackfruit - 100

2.
What are the points discussed during the daily standup meeting? What
happens if there is a problem a team member identifies during the stand-up meeting and how the same will be resolved?

In a daily stand up meeting the team members will discuss what they have done, what they are going to do, and what are the issues that they have faced.it will be maximum upto to 15min.
Team roles are posted on the walls like stick notes to get a better view whats going on.
We dont resolve a problem instead we discuss the issues.Usually the team stands in a circle in this meeting.
Decison making is raised and done.
If a team member identifies a problem during the meeting it will not be resolved.it will be just discussed.the scrum master will call for the meeting to solve the issue afterwards.

3.
What is the relationship between Epic,User story and Feature? What are themes?

In sprint planning the product backlog consists of epic,feature and userstory.
Stories are the building blocks of sprint.
User stories describe what the user want to do.From product log we get a subset of sprint backlog from that user stories are defined.
Features tend to describe what the software do and the functionalities.or what the customer actually wants.
Theme is a collection of user stories.And these stories may be related to each other.
Epic is a collection of all user stories.An epic is not complete or we can deliver it until all the underlying stories are complete.an epic is broken down into many stories.

For eg: In a exam portal,theme is exam portal
the epics are registartion,login,attending exams
user stories are as a user attend the exam, as a admin can generate the certificate.features are select the subject,the heighest rank could be highlighted.

4.
Provide an example of Feature and user stories for the below Epic:
Epic: Allow the customers to manage their own accounts in the web portal

Feature and userstories, both are different in the aspects of the functionality.as later is software related and former is user related.

In this example,
.
User story : customers can login and change their address details
        admin can login and check the customer reviews.
Feature : Customers can change profile picture.
        Admin can give feedback.

5.Estimate

Product backlog item	Estimate
Read a high-level, 10-page overview of agile software development in a celebrity magazine.	1
Read a densely written 5-page research paper about agile software development in an academic journal.	2
Write the product backlog for a simple eCommerce site that sells only clocks.	1/2
Recruit, interview, and hire a new member for your team.	3
Create a 60-minute presentation about agile estimating and planning for your coworkers.	2
Wash and wax your boss’ Porsche.	1
Read a 150-page book on agile software development.	2
Write an 8-page description of agile development for your boss	2